REHABY Frontend PRD & API Documentation Version 1.0 May 14–19, 2026 Hackathon Build

PART 1

# Frontend PRD

This document defines what the frontend team builds, who builds what, and when it must be done. No scope beyond this document.

## 1. Product Overview

Rehaby is a web application that uses the device camera to supervise physiotherapy exercises in real time. The frontend has two distinct experiences:

- Patient App — camera-based exercise session with live pose feedback

- Clinician Dashboard — session history and recovery analytics per patient

Tech Stack React + Vite ¦ TailwindCSS ¦ MediaPipe.js (client-side pose) ¦ Recharts ¦ Axios

## 2. Screens & Components

### Screen 1 — Patient Intake  (yours)

Route: /  |  Owner: You

- Form fields: Full name, Condition (text), Pain level (1–10 slider), Exercise assigned (dropdown: Shoulder Raise, Knee Bend, Hip Flex)

- Submit button → POST /start-session → redirect to /session

- Validation: all fields required before submit

- Simple, mobile-friendly layout

### Screen 2 — Exercise Session  (yours — CORE SCREEN)

Route: /session  |  Owner: You

- Live camera feed with MediaPipe skeleton overlay drawn on <canvas>

- Form Score badge (0–100) updating every second

- Rep counter incrementing automatically

- Real-time text feedback bar: e.g. 'Raise arm higher', 'Good form!'

- Audio feedback trigger (Web Speech API or pre-recorded clips)

- End Session button → POST /end-session → redirect to /summary

- Sends frames to backend: POST /analyze-frame every 500ms via WebSocket or polling

### Screen 3 — Session Summary  (yours)

Route: /summary  |  Owner: You

- Show: avg form score, total reps, duration, top 3 errors detected

- Simple card layout, no chart needed

- Button: 'Back to Home'

### Screen 4 — Clinician Dashboard  (John)

Route: /clinician  |  Owner: John

- Patient list on left panel → click to view sessions

- Session history table: date, duration, avg score, errors

- Form Score Trend line chart (Recharts) — last 7 sessions

- Common Errors panel: bar chart of most frequent errors

- Data from: GET /patient/{id}/sessions and GET /patient/{id}/analytics

### Screen 5 — Navigation / Layout  (John)

Route: shared layout  |  Owner: John

- Top navbar: Rehaby logo, Patient | Clinician links

- Responsive for desktop and tablet

- Loading states and error boundary components

## 3. Task Assignment

Deadline: May 19, 2026. No scope additions after May 16.

| Task | Owner | Priority | Deadline |
| --- | --- | --- | --- |
| Vite + Tailwind scaffold | You | HIGH | Day 1 (May 14) |
| React Router setup | You | HIGH | Day 1 (May 14) |
| Patient Intake Screen | You | HIGH | Day 2 (May 15) |
| MediaPipe.js integration | You | HIGH | Day 2–3 |
| Canvas skeleton overlay | You | HIGH | Day 3 (May 16) |
| Frame → backend loop | You | HIGH | Day 3–4 |
| Form score + rep counter UI | You | HIGH | Day 4 (May 17) |
| Audio feedback (Web Speech) | You | MED | Day 4 |
| Session Summary screen | You | MED | Day 5 (May 18) |
| Navbar + layout | John | HIGH | Day 2 (May 15) |
| Clinician patient list | John | HIGH | Day 3 (May 16) |
| Session history table | John | HIGH | Day 3–4 |
| Recharts form score trend | John | MED | Day 4–5 |
| Common errors bar chart | John | MED | Day 5 |
| Loading + error states | John | LOW | Day 5 |

## 4. MediaPipe Integration Notes

Use MediaPipe.js (browser-native). Do NOT use Python OpenCV on the frontend.

// Install npm install @mediapipe/pose @mediapipe/camera_utils @mediapipe/drawing_utils // Basic setup import { Pose } from '@mediapipe/pose'; import { Camera } from '@mediapipe/camera_utils'; import { drawConnectors, drawLandmarks } from '@mediapipe/drawing_utils'; const pose = new Pose({ locateFile: (file) => `https://cdn.jsdelivr.net/npm/@mediapipe/pose/${file}` }); pose.setOptions({ modelComplexity: 1, smoothLandmarks: true, minDetectionConfidence: 0.5 }); pose.onResults((results) => { // draw skeleton on canvas // send landmarks to backend });

Key landmarks for shoulder raise: LEFT_SHOULDER (11), RIGHT_SHOULDER (12), LEFT_ELBOW (13), RIGHT_ELBOW (14), LEFT_WRIST (15), RIGHT_WRIST (16)

## 5. Frontend ↔ Backend Contract

Base URL (local dev): http://localhost:8000  |  All responses: JSON

| Method | Endpoint | Description |
| --- | --- | --- |
| POST | /start-session | Create new session, returns session_id |
| POST | /analyze-frame | Send pose landmarks, get score + feedback |
| POST | /end-session | Close session, get summary |
| GET | /patient/{id}/sessions | All sessions for a patient |
| GET | /patient/{id}/analytics | Score trends + error frequency |
| GET | /session/{id}/details | Full detail of one session |

If backend is not ready Mock all endpoints with static JSON in /src/mocks/api.js so frontend dev is never blocked.

## 6. Team Rules

- You scaffold the repo and push to GitHub. John clones.

- Never work on the same file at the same time — divide by route.

- Daily standup message in group chat: what you did, what's next, any blockers.

- If blocked for more than 2 hours, flag it immediately — don't wait.

- No new features after May 16. Only polish and bug fixes after that.

PART 2

# FastAPI Backend API Documentation

This is the contract between the backend team (Ammara, Mohammed) and the frontend team. All endpoints listed here must be implemented exactly as specified.

## Base Configuration

Base URL: http://localhost:8000 CORS: Allow http://localhost:5173 (Vite dev server) Content-Type: application/json Auth: None for hackathon (no tokens needed)

## Endpoint 1 — Start Session

POST /start-session Called when patient submits intake form. Creates a new session record.

### Request Body

{ "patient_name": "string", "condition": "string", "pain_level": 7, // integer 1-10 "exercise_type": "shoulder_raise" // enum: shoulder_raise ¦ knee_bend ¦ hip_flex }

### Response 200

{ "session_id": "abc123", "patient_id": "p_001", "exercise_type": "shoulder_raise", "started_at": "2026-05-15T10:00:00Z", "status": "active" }

## Endpoint 2 — Analyze Frame

POST /analyze-frame Core real-time endpoint. Frontend sends pose landmarks every 500ms. Backend returns score, feedback, rep count.

### Request Body

{ "session_id": "abc123", "timestamp": 1715000000.0, "landmarks": [ { "index": 11, "x": 0.45, "y": 0.32, "z": -0.12, "visibility": 0.98 }, { "index": 12, "x": 0.55, "y": 0.33, "z": -0.11, "visibility": 0.97 }, // ... all 33 MediaPipe landmarks ] }

### Response 200

{ "form_score": 78, // integer 0-100 "rep_count": 4, // total reps so far "feedback_text": "Raise your left arm slightly higher", "feedback_severity": "warning", // info ¦ warning ¦ error ¦ good "errors_detected": ["left_arm_low"], "is_safe": true // false triggers safety alert on frontend }

## Endpoint 3 — End Session

POST /end-session Called when patient clicks End Session. Closes the record and returns full summary.

### Request Body

{ "session_id": "abc123" }

### Response 200

{ "session_id": "abc123", "duration_seconds": 420, "total_reps": 12, "avg_form_score": 74, "peak_form_score": 91, "errors_summary": [ { "error_type": "left_arm_low", "count": 8 }, { "error_type": "back_not_straight", "count": 3 } ], "overall_rating": "good" // poor ¦ fair ¦ good ¦ excellent }

## Endpoint 4 — Patient Sessions

GET /patient/{patient_id}/sessions Returns all sessions for a patient. Used by clinician dashboard.

### Response 200

{ "patient_id": "p_001", "patient_name": "Ahmed Khan", "sessions": [ { "session_id": "abc123", "date": "2026-05-15", "duration_seconds": 420, "exercise_type": "shoulder_raise", "avg_form_score": 74, "total_reps": 12, "overall_rating": "good" } ] }

## Endpoint 5 — Patient Analytics

GET /patient/{patient_id}/analytics Aggregated analytics for charts. Used by clinician dashboard.

### Response 200

{ "patient_id": "p_001", "score_trend": [ { "date": "2026-05-10", "avg_score": 61 }, { "date": "2026-05-12", "avg_score": 68 }, { "date": "2026-05-15", "avg_score": 74 } ], "common_errors": [ { "error_type": "left_arm_low", "total_count": 24, "label": "Left arm too low" }, { "error_type": "back_not_straight", "total_count": 11, "label": "Back not straight" } ], "total_sessions": 3, "total_reps": 38, "improvement_pct": 21 }

## Endpoint 6 — Session Details

GET /session/{session_id}/details Full detail of a single session including frame-by-frame scores.

### Response 200

{ "session_id": "abc123", "patient_id": "p_001", "exercise_type": "shoulder_raise", "started_at": "2026-05-15T10:00:00Z", "ended_at": "2026-05-15T10:07:00Z", "duration_seconds": 420, "total_reps": 12, "avg_form_score": 74, "score_over_time": [ { "second": 1, "score": 60 }, { "second": 2, "score": 65 } ], "errors_summary": [ { "error_type": "left_arm_low", "count": 8 } ] }

## Error Responses

All endpoints return this shape on error:

{ "detail": "Human-readable error message", "error_code": "SESSION_NOT_FOUND" // optional }

| Method | Endpoint | Description |
| --- | --- | --- |
| — | 400 | Bad request / missing fields |
| — | 404 | Session or patient not found |
| — | 422 | Validation error (FastAPI default) |
| — | 500 | Internal server error |

## CORS Setup (FastAPI)

from fastapi.middleware.cors import CORSMiddleware app.add_middleware( CORSMiddleware, allow_origins=["http://localhost:5173"], allow_credentials=True, allow_methods=["*"], allow_headers=["*"], )

Rehaby — Hackathon Build  |  May 14–19, 2026  |  Internal Use Only